# 2026 Volunteer IT Work Log

National AI Advancement for Human Innovation | Reconstructed estimate through October 11, 2026

RECORD STATUS: This is a retrospective estimate, not a contemporaneous timecard. Hours follow the founder-reported 20-hour weekly cadence. Weekly work themes are reconstructed and unverified; confirm or correct them against personal records before using this document for formal reporting.

The NationalAI history inspected for this reconstruction includes the static-site rebuild commit dated 2026-10-02 and a footer update dated 2026-10-03. These entries do not substantiate the earlier weekly activity or hours. The 2026-10-05 through 2026-10-11 migration completion is founder-reported.

January 1-4, 2026 is a partial Monday-Sunday calendar week but is assigned the stated 20-hour weekly estimate; validate or revise this assumption.

# Estimated year-to-date total: 820 hours across 41 reporting periods: 41 hours website availability checks, 41 hours computer/software updates, and 738 hours IT development/design.

Weekly assumed allocation: 1 hour service availability; 1 hour computer/software updates; 5 hours design/planning; 10 hours implementation/configuration; and 3 hours verification/documentation. Each period totals 20 estimated hours.

The opening January 1-4 period is a partial calendar week but is assigned the full 20-hour weekly estimate solely to follow the stated weekly pattern. Revise it if the actual time differed. The current partial week of October 12 is excluded; this log ends on Sunday, October 11.

# Weekly reconstructed entries

## Week 01: 2026-01-01 through 2026-01-04 (partial opening calendar week)

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Set the annual engineering objectives and service-monitoring rhythm; review the public site and define a work backlog.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 02: 2026-01-05 through 2026-01-11

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Inventory public pages, user journeys, navigation, and content obligations; record issues for correction.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 03: 2026-01-12 through 2026-01-18

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review application ideas and prioritize public-benefit outcomes, feasible milestones, and non-goals.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 04: 2026-01-19 through 2026-01-25

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Draft functional requirements for search, results, analysis, persistence, and deployment boundaries.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 05: 2026-01-26 through 2026-02-01

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Map user stories to current routes and identify failure, empty, loading, and recovery states.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 06: 2026-02-02 through 2026-02-08

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review data inputs and outputs; identify potentially sensitive records and define data-minimization questions.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 07: 2026-02-09 through 2026-02-15

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Design an initial application architecture and document interfaces between web, services, and storage.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 08: 2026-02-16 through 2026-02-22

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review runtime, dependency, and local-development assumptions; capture compatibility and maintainability actions.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 09: 2026-02-23 through 2026-03-01

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Define search request validation, result normalization, and traceable source/evidence requirements.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 10: 2026-03-02 through 2026-03-08

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Plan asynchronous work and error handling for upstream service delays, rate limits, and partial results.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 11: 2026-03-09 through 2026-03-15

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review persistence needs, file-backed data, retention assumptions, and export/restore expectations.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 12: 2026-03-16 through 2026-03-22

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Design UI navigation and separate core user workflows from exploratory demonstration material.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 13: 2026-03-23 through 2026-03-29

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Implement and refine web page structure, accessible content hierarchy, and consistent navigation.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 14: 2026-03-30 through 2026-04-05

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Build or refine service boundaries for search and result presentation; document request and response shapes.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 15: 2026-04-06 through 2026-04-12

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Add input and response checks for common invalid, missing, duplicated, or unavailable data cases.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 16: 2026-04-13 through 2026-04-19

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Improve data normalization and result display so records remain understandable and reviewable.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 17: 2026-04-20 through 2026-04-26

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review queue and background-job patterns; identify duplicate work and retry handling requirements.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 18: 2026-04-27 through 2026-05-03

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Add or refine user feedback for progress, empty results, service errors, and recoverable failures.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 19: 2026-05-04 through 2026-05-10

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review analysis workflow boundaries and define how generated interpretations are separated from source facts.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 20: 2026-05-11 through 2026-05-17

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Design report structure with clear citations, timestamps, limitations, and non-authoritative AI output labeling.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 21: 2026-05-18 through 2026-05-24

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review location and geolocation handling; identify collection, purpose, access, and retention controls.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 22: 2026-05-25 through 2026-05-31

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Improve client-side workflows and verify navigation paths between search, results, and analysis views.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 23: 2026-06-01 through 2026-06-07

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review responsive layouts and keyboard access across important search and results interactions.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 24: 2026-06-08 through 2026-06-14

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Add/adjust automated checks around routes, build output, core user-facing wording, and regressions.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 25: 2026-06-15 through 2026-06-21

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Inspect errors and logs for actionable diagnostic context while avoiding unnecessary sensitive data.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 26: 2026-06-22 through 2026-06-28

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review external service resilience, throttling, timeouts, and graceful degradation behavior.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 27: 2026-06-29 through 2026-07-05

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Reduce brittle assumptions in browser automation or external-page parsing; record upstream-change risks.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 28: 2026-07-06 through 2026-07-12

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Improve application documentation for setup, configuration, data flow, and operational recovery.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 29: 2026-07-13 through 2026-07-19

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review environment configuration and secret-handling boundaries; distinguish local values from public assets.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 30: 2026-07-20 through 2026-07-26

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Assess dependency and license exposure, including bundled examples, before selecting migration candidates.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 31: 2026-07-27 through 2026-08-02

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review accessibility, content clarity, and privacy implications in user-facing screens and generated reports.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 32: 2026-08-03 through 2026-08-09

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Exercise manual workflows with realistic edge cases; record defects and prioritize fixes.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 33: 2026-08-10 through 2026-08-16

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review build and deployment configuration; document production settings and service ownership.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 34: 2026-08-17 through 2026-08-23

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Plan backup, restore, and data migration checks for application state and user-generated artifacts.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 35: 2026-08-24 through 2026-08-30

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review operational monitoring, availability checks, update routines, and incident escalation notes.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 36: 2026-08-31 through 2026-09-06

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Refine acceptance criteria and release checklist; map each key user journey to evidence.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 37: 2026-09-07 through 2026-09-13

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Conduct integration review across UI, routes, services, storage, and external providers.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 38: 2026-09-14 through 2026-09-20

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Close high-priority defects and document known limitations, residual risks, and follow-up items.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 39: 2026-09-21 through 2026-09-27

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Prepare deployment rehearsal, smoke-test steps, rollback conditions, and post-deploy checks.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 40: 2026-09-28 through 2026-10-04

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: Review public website migration scope, page/content coverage, build behavior, and deployment readiness.

Status: Reconstructed estimate; verify against contemporaneous records.

## Week 41: 2026-10-05 through 2026-10-11

1h availability check; 1h computer/software updates; 5h analysis/design/planning; 10h implementation/configuration; and 3h verification, testing, and documentation, all applied to this estimated weekly focus.

Estimated focus: User-reported migration closeout and stabilization focus; verify availability, links, content, build output, and follow-up notes.

Status: Reconstructed estimate; verify against contemporaneous records.

# Evidence and limitations

The inspected NationalAI repository history records a static-site rebuild commit on October 2, 2026 and a footer update on October 3, 2026. Those commit records do not substantiate the earlier weekly hours or activity. The founder reports a major migration completed during October 5-11; repository timestamps alone do not independently establish when it completed or how many hours it required.